THE COMMISSION APPAREL

Landing Page Overhaul & Dynamic CMS System — Project Proposal

Document Date: October 2026  |  Package Type: All-Inclusive Fixed Price

# 1. Executive Summary

This proposal details the complete overhaul of The Commission Apparel's landing page based on the approved high-performance design (Option B Layout). The project transforms the public storefront into a dynamic, athletic-first presentation (inspired by Adidas and Wooter) while integrating a dedicated News & Media section and providing full CMS controls for the Admin to upload images, change copy, and publish articles without editing any code.

# 2. Landing Page Scope (Approved Layout Structure)

• Hero Banner Section: Full-width high-contrast athletic hero banner, bold uppercase headline, sub-headline, and dual call-to-action buttons ('Start Designing' & 'Explore Stores'). Fully customizable in Admin.

• 'Concept to Reality' Technical Proofing: Side-by-side technical showcase comparing 3D digital vector design renders with actual sublimated jerseys, complete with technical feature callouts.

• Sports Category Grid: Dynamic visual tiles for Track & Field, Basketball, Football, Soccer, etc., with smooth hover micro-animations leading to design catalogs.

• Commission News & Stories Teaser: Clean 3-card block on the homepage displaying category tags (Program Spotlight, Uniform Drop), publish dates, and headlines without crowding the page.

• Full Article Detail Experience (/news/{slug}): Dedicated reading view featuring a responsive 16:9 embedded video player (YouTube/Vimeo/MP4), high-res photo gallery, editorial write-up, and direct quote CTA.

• 'Launch Your Team Store' Platform Showcase: Interactive laptop storefront preview highlighting zero paperwork for coaches, direct parent ordering, and production tracking.

• Coach Testimonials Slider: Verified coach review slider pulling quotes and ratings from the database.

# 3. Technical Breakdown & Codebase Parts Affected

The following specific files and components will be updated or created:

| Component / Layer | Files / Parts Affected | Description of Changes |
| --- | --- | --- |
| Frontend Landing Page | resources/views/welcome.blade.php resources/css/app.css | Complete overhaul to Option B layout with responsive Tailwind CSS styling, dark athletic styling, and Alpine.js carousels. |
| Dynamic CMS & Admin Controls | app/Http/Controllers/AdminController.php resources/views/admin/dashboard.blade.php | Adds admin upload handlers for Hero images, Concept/Reality jerseys, Sports tiles, and text/button settings. |
| News & Media System | app/Models/NewsArticle.php database/migrations/... resources/views/news/show.blade.php | Database schema and routes for news stories, 16:9 embedded video player, photo gallery, and admin CRUD. |
| Database & Settings | app/Models/SiteSetting.php database/migrations/... | Key-value site settings storage for all dynamic landing page assets and customizable text. |

# 4. Project Investment & Package Pricing

This project is offered as an all-inclusive flat package deal covering all development, dynamic admin CMS controls, mobile responsiveness, and deployment.

| Deliverable / Phase | Estimated Effort | Package Rate |
| --- | --- | --- |
| Landing Page Overhaul (Option B Layout) | 8 – 10 Hours | Included |
| Dynamic Admin CMS (Image Uploader & Text Editor) | 6 – 8 Hours | Included |
| News & Media System (Video Embed, Gallery & CRUD) | 6 – 8 Hours | Included |
| Mobile/Tablet QA, Asset Optimization & Launch | 3 – 4 Hours | Included |
| TOTAL PACKAGE PRICE | 23 – 30 Hours Total | $500 USD (Flat) |

# 5. Project Timeline & Delivery

• Target Delivery Timeline: 3 to 5 business days from kickoff.

• Handover & Training: Includes walkthrough of the Admin Dashboard showing how to upload images, edit headlines, and publish new news stories.